## Slide 1
Project Organization, Leadership, and Control
Managing Projects

## Slide 2: Project Organization
In a project driven organization, such as construction or aerospace, all work is characterized through projects, with each project as a separate cost center having its own profit and loss statement. The total profit of the corporation is simply the summation of the profits on all projects. In a project-driven organization, everything centers around the projects. In the non-project-driven organization, such as low-technology manufacturing, profit and loss are measured on vertical or functional lines. In this type of organization, projects exist merely to support the product lines or functional lines. Priority resources are assigned to the revenue-producing functional line activities rather than the projects.

## Slide 3: Elements of the Project-Driven Organization
The project office
    Project manager alone may serve this function
    Larger project has project engineer, project administrator
Key functional support
    System analysis, system engineering and integration
    Product design, quality assurance, production planning
    Installation, testing, training
Manufacturing and routine administration
    Less likely to be under direct project control as its expensive to replicate for each project
    Manufacturing, accounting & finance
    Plant facilities and maintenance
Future business
    Non-project-specific R&D and marketing

## Slide 4: Projectized versus Functional Organizations

## Slide 7: Matrix Organization

## Slide 12
Organization Structure and Project Success
Functional organization
Functional matrix
Balanced matrix
Project matrix
Project team

## Slide 13: Characteristics of Effective Project Manager
Enthusiasm, stamina, and an appetite for hard work to withstand the special pressures of project management.
Seniority and position in the organization commensurate with that of the functional managers.
Blend of technical, administrative, and interpersonal skills.

## Slide 14: Motivating Project Performance
Team building
Managing conflict
Keys to project success
Customer communications
Early learning path

## Slide 15: Team Building
Building the project team is one of the prime responsibilities of the project or program manager. Team building involves a whole spectrum of management skills required to identify, commit, and integrate various task groups from traditional functional organizations into a single program management system. This process has been known for centuries. However, it becomes more complex and requires more specialized management skills as bureaucratic hierarchies decline and horizontally oriented teams and work units evolve.

## Slide 16: Managing Conflict
Sources of Conflict
      Conflict over schedules
      Conflict over priorities
      Conflict over work-force resources
      Conflict over technical opinions
      Conflict over administrative procedures
      Conflict over personality
      Conflict over cost

## Slide 19
Methods of Conflict Management
(Blake and Mouton)
  Withdrawal
  Forcing
  Smoothing
  Compromising or negotiating
  Confronting or problem solving

## Slide 21
Customer Communications

## Slide 22
Early Learning Path

## Slide 23: Types of Contracts
  Fixed Price Contract
  Firm fixed price contract
      Contractor alone enjoy profit or suffers loss
  Fixed price with escalation contract
      Increment in price of Labour and material cost within the project life is addressed
  Fixed –price , re-determinable contract
      Adjustable to actual cost later
  Fixed- price incentive contract
      Contractor and buyer share saving within a certain range, but establish a maximum cost for the buyer above which the contractor bears the total risks

## Slide 24
  Cost Type Contract
    Cost plus incentive fee contract
      Estimate the target cost and incentive
      Within a specified range about the target, contractor and buyer share added costs or savings in an agreed ratio
    Cost plus fixed – fee
      Buyer requires to pay all costs, plus an agreed upon fee
      Time & material contracts
      Letter contract

## Slide 25: Types of Contracts in Project
Turnkey Contract
  Project executing responsibilities over contractor
  Hand over “key” of the completed project
Lump sum Contract
  The contractor executes the complete project for an agreed sum of money
Cost- Plus Contract
  Actual cost plus materials plus certain percentage above the cost
Piecework Contract
  Given for small works at a specified rate. E.g. Earth excavation
Labour Contract
  Supply of labour only
Sub Contract
  Main Contractor entrusts specified works to subcontractor